AI-BASED DISASTER RESPONSE MANAGEMENT SYSTEM Resource Allocation and Relief Coordination

| Platform Infosys Springboard 7.0 | Date 24 July 2026 | Status Week 1 - AYIPOINDI (Complete) |
| --- | --- | --- |

1.  PROJECT OVERVIEW (Project Gurchi)

Ee project dwara manam oka full-stack AI-powered Disaster Resource Management Web Platform ni build chestunnam. Idi real-time disaster event feeds, geospatial damage assessment data, population density maps, inka field resource inventory ni integrate chesi, disaster impact zones ni model chestundi. Deeni dwara ekkada entha resource demand undo predict chesi, relief agencies kosam optimised allocation inka logistics plans generate chestundi.

| Property (Vivaraalu) | Details (Poorti samacharam) |
| --- | --- |
| Project Title | AI-Based Disaster Response Management System for Resource Allocation and Relief Coordination |
| Platform | Infosys Springboard 7.0 |
| Duration | 8 Weeks (4 Modules) |
| Backend | FastAPI (Python 3.12) |
| Frontend | React.js + Leaflet.js (Week 5-6 lo chestam) |
| Database | SQLite (local) → PostgreSQL + PostGIS (production ki) |
| ML / AI | Scikit-learn Regression + XGBoost vadatham |
| Optimisation | Google OR-Tools (Linear Programming kosam) |
| Data Sources | GDACS, USGS, NDMA, ISRO Satellite, OpenStreetMap |
| Testing Data | Kerala Floods 2018, Chennai Floods 2015 |
| Cloud Deploy | High-Availability Cloud (AWS / GCP / Azure) lo deploy chestam |

2.  WEEK-WISE IMPLEMENTATION PLAN (Vaaram vaari pranalika)

| Weeks | Module | Description | Status |
| --- | --- | --- | --- |
| Week 1-2 | Module 1 | Disaster Data Ingestion & Geospatial Impact Assessment | Ayipoindi |
| Week 3-4 | Module 2 | Resource Demand Prediction Engine (ML tho) | Upcoming |
| Week 5-6 | Module 3 | Logistics Planning & Disaster Operations Dashboard | Upcoming |
| Week 7-8 | Module 4 | System Integration, Testing inka Project Finalization | Upcoming |

3.  PROJECT FOLDER STRUCTURE (Manam create chesina folders)

D:\Infosys Springboard 7.0\ kinda 40+ folders create chesam:

| frontend/ | React.js + Leaflet.js Dashboard (Week 5-6 kosam) |
| --- | --- |
| src/components/ | Map, Dashboard, Alerts lanti vi |
| src/pages/ | Route pages anni ikkade |
| src/services/ | API calls chese wrappers |
| backend/ | FastAPI Python Server (Ippudu ACTIVE ga undi) |
| app/core/ | Config inka settings ikkada untayi |
| app/db/ | SQLAlchemy engine inka session DB kosam |
| app/models/ | Zone, Resource, Depot, Event ane DB models create chesam |
| app/schemas/ | Pydantic schemas request/response validate cheyadaniki |
| app/services/ | Zone classifier service logic ikkada undi |
| app/api/routes/ | Zones, resources, feeds, depots, teams endpoints |
| ml_engine/ | Scikit-learn Regression Model (Week 3-4 lo chestam) |
| data/raw/ | Historical disaster datasets store cheyadaniki |
| notebooks/ | Jupyter notebooks EDA kosam |
| models/saved/ | Train chesina .pkl files ikkada save avutayi |
| database/ | PostgreSQL + PostGIS schema kosam ready chesam |
| migrations/ | Alembic migration files untayi |
| seeds/ | seed_data.py — basic demo data DB lo veyadaniki |
| schemas/ | SQL schema definitions ikkade |
| optimizer/ | Google OR-Tools LP model (Week 5-6 kosam) |
| data_ingestion/ | External API nundi data techkovadaniki Connectors |
| connectors/ | gdacs_connector.py, usgs_connector.py create chesam |
| parsers/ | disaster_parser.py (data normalise cheyadaniki) |
| docs/ | Architecture, API reference laanti documents |
| tests/ | Integration inka E2E tests kosam (Week 7-8) |
| config/ | App configuration files untayi |

4.  FILES CREATED — WEEK 1 (Modali Vaaram files)

| File Path (Ekkada undi) | Purpose (Enduku rasam) | Status |
| --- | --- | --- |
| backend/requirements.txt | Python 3.12 versions ki requirements set chesam | Ayipoindi |
| backend/run.py | Uvicorn server start cheyadaniki file | Ayipoindi |
| backend/app/main.py | FastAPI app main entry point (CORS set chesam) | Ayipoindi |
| backend/app/core/config.py | Pydantic settings .env file nundi read chestundi | Ayipoindi |
| backend/app/db/database.py | SQLAlchemy engine inka SessionLocal set chesam | Ayipoindi |
| backend/app/.env | Environment variables anni ikkada configure chesam | Ayipoindi |
| backend/app/models/zone.py | DisasterZone DB model create chesam | Ayipoindi |
| backend/app/models/resource.py | Resource inventory DB model (critical threshold tho) | Ayipoindi |
| backend/app/models/depot.py | Resource depot model geo location tho create chesam | Ayipoindi |
| backend/app/models/event.py | FieldTeam inka DisasterEvent logs DB models | Ayipoindi |
| backend/app/schemas/zone.py | Zone schemas (Create, Update, Response) rasam | Ayipoindi |
| backend/app/schemas/resource.py | Resource, Depot, Team schemas validation kosam rasam | Ayipoindi |
| backend/app/services/zone_classifier.py | Severity ni 0-10 scale lo calculate chese logic | Ayipoindi |
| backend/app/api/routes/zones.py | Zones ki CRUD inka summary API endpoints rasam | Ayipoindi |
| backend/app/api/routes/resources.py | Inventory inka critical alerts kosam endpoints rasam | Ayipoindi |
| backend/app/api/routes/feeds.py | GDACS/USGS live feeds fetch chese endpoints rasam | Ayipoindi |
| backend/app/api/routes/depots.py | Depots management API endpoints rasam | Ayipoindi |
| backend/app/api/routes/teams.py | Field teams status API endpoints rasam | Ayipoindi |
| data_ingestion/connectors/gdacs_connector.py | GDACS live feeds teche connector code rasam | Ayipoindi |
| data_ingestion/connectors/usgs_connector.py | USGS India earthquakes data teche code rasam | Ayipoindi |
| data_ingestion/parsers/disaster_parser.py | GDACS+USGS data mix chesi parser rasam | Ayipoindi |
| database/seeds/seed_data.py | DB lo sample 5 depots, 8 zones push cheyadaniki script | Ayipoindi |
| docs/flowcharts/system_flowchart.md | Complete system flow Mermaid diagrams add chesam | Ayipoindi |
| disaster_demo.html | UI Dashboard prototype (Already unna file vadanu) | Unnadi |

5.  API ENDPOINTS (Ippudu localhost:8000 lo live ga unnavi)

| Method | Endpoint (URL) | Description (Emi chestundi) |
| --- | --- | --- |
| GET | / | Health check — API pani chestundo ledo check cheyadaniki |
| GET | /docs | Swagger UI — Ekkada APIs anni test cheskovachu |
| GET | /api/zones/ | Anni disaster zones list vastundi |
| GET | /api/zones/summary | Dashboard ki summary (total affected count, etc) |
| GET | /api/zones/{id} | Okka zone details matrame chudataniki |
| POST | /api/zones/ | Kotha disaster zone create cheyadaniki |
| PUT | /api/zones/{id} | Zone severity leda population ni update cheyadaniki |
| DELETE | /api/zones/{id} | Zone ni deactivate cheyadaniki |
| GET | /api/resources/ | Complete resource inventory list vastundi |
| GET | /api/resources/summary | Category wise ga resources summary (dashboard ki) |
| GET | /api/resources/alerts | Critical threshold kanna takkuva unna resources |
| PUT | /api/resources/{id} | Resource quantities update cheyadaniki |
| GET | /api/feeds/live | GDACS inka USGS nundi live data vastundi |
| GET | /api/feeds/gdacs | Only GDACS India events data kosam |
| GET | /api/feeds/usgs | Only USGS earthquakes (India) data kosam |
| POST | /api/feeds/classify | Events fetch chesi, zones kinda classify chesi DB lo vestham |
| GET | /api/depots/ | Anni resource depots list kosam |
| POST | /api/depots/ | Kotha depot add cheyadaniki |
| GET | /api/teams/ | Field teams list (deployed/standby) |
| GET | /api/teams/summary | Teams count summary vastundi |
| PUT | /api/teams/{id}/status | Field team status inka location update cheyadaniki |

6.  DATABASE — SEEDED DATA (DB lo unna demo data)

Disaster Zones (Motham 8 Zones Unnayi)

| Zone Name | State | Severity | Score | Affected | Source |
| --- | --- | --- | --- | --- | --- |
| Kerala — Wayanad | Kerala | Critical | 9.4 | 18,200 | GDACS |
| Kerala — Idukki | Kerala | Critical | 8.9 | 12,700 | GDACS |
| Odisha — Puri | Odisha | High | 7.3 | 9,100 | GDACS |
| Odisha — Khurda | Odisha | High | 6.8 | 6,400 | GDACS |
| Uttarakhand — Chamoli | Uttarakhand | Medium | 5.1 | 3,200 | NDMA |
| Assam — Kamrup | Assam | Medium | 4.7 | 4,800 | GDACS |
| Bihar — Patna | Bihar | Low | 2.3 | 1,900 | NDMA |
| Gujarat — Vadodara | Gujarat | Low | 1.8 | 1,200 | NDMA |

Resources (9 items across 5 categories lo unnayi)

| Resource (Em vస్తువు) | Category | Available | Total | Deployed | Status |
| --- | --- | --- | --- | --- | --- |
| Food Packets | Food | 42,000 | 50,000 | 8,000 | OK |
| Water | Water | 28,000L | 40,000L | 12,000L | OK |
| Water Purifiers | Water | 12,400 | 15,000 | 2,600 | OK |
| Medical Kits | Medical | 8,400 | 12,000 | 3,600 | Low! |
| Medicine Stock | Medical | 14,200 | 18,000 | 3,800 | OK |
| Blood Units | Medical | 1,200 | 1,800 | 600 | Low! |
| Rescue Vehicles | Transport | 68 | 80 | 12 | OK |
| Helicopters | Transport | 12 | 18 | 6 | OK |
| Shelter Capacity | Shelter | 34,000 | 42,000 | 8,000 | OK |

Field Teams (Motham 5 Teams Unnayi)

| Team Code | Team Name | Members | Status | Location (Ekkada unnaru) |
| --- | --- | --- | --- | --- |
| Alpha-7 | Alpha Response Team 7 | 12 | Deployed | Wayanad, Kerala |
| Beta-3 | Beta Response Team 3 | 10 | Transit | En route -> Puri |
| Delta-2 | Delta Response Team 2 | 8 | Deployed | Chamoli, Uttarakhand |
| Gamma-1 | Gamma Response Team 1 | 15 | Standby | Hyderabad Base |
| Echo-5 | Echo Response Team 5 | 11 | Deployed | Idukki, Kerala |

7.  SERVER VERIFICATION RESULTS (Server testing details)

| Test Cheyalsindi | Endpoint / Command | Expected (Emi ravali) | Result (Em vachindi) |
| --- | --- | --- | --- |
| Health Check API | GET / | 200 OK ravali + status:online | PASSED (Vachindi) |
| Zones Summary | GET /api/zones/summary | 8 zones, 57,500 affected data | PASSED (Vachindi) |
| DB Seeding Check | seed_data.py run chesam | 5 depots, 8 zones, 9 resources | PASSED (Ayipoindi) |
| Server Startup | python run.py | Application startup complete | PASSED (Start ayyindi) |
| Auto Reload Test | uvicorn --reload | WatchFiles changes detect cheyali | PASSED (Panichestundi) |

8.  NEXT STEPS — WEEK 2 (Mundu mundu em chestam)

| # | Task (Em cheyali) | Priority |
| --- | --- | --- |
| 1 | Alembic migrations setup (database version control kosam) | High |
| 2 | NDMA API connector petti India disaster alerts fetch cheyali | High |
| 3 | Geographic grid zone classifier (India ni grid cells ga cheyali) | High |
| 4 | Population density data ni OpenStreetMap/Census tho add cheyali | Medium |
| 5 | Live feed auto-ingestion ki periodic background task rayali | Medium |
| 6 | PostGIS-ready schema for production deployment kosam setup cheyali | Medium |
| 7 | Zone classifier inka connectors ki Unit tests rayali | Low |

Generated on 24 July 2026  01:01 PM  |  AI Disaster Response Management System  |  Infosys Springboard 7.0